# Refactoring Plan & Estimation for Acorre Business API

- Framework Upgrade .NET 6 to .NET 8 (1 Week)

## Review Dependencies

## Analyse Breaking Changes

## Check Third-Party Libraries for deprecated or incompatible packages

## Update .NET SDK & Project Target Framework

- Code Structure & SOLID Refactoring (4 Weeks)

## Restructure the architecture

## Refactor Controllers - Move business logic to service classes

## Implement Service & Repository Pattern: Separate business logic from data access

## Dependency Injection (DI): Ensure all dependencies are injected properly

## Interface Segregation & Abstractions: Implement proper interfaces

## Separate the validation logic into validators

## Use string builder instead of string concatenation

## Remove hardcoded values

## Remove redundant condition checks

## Use Dictionaries for Quick Lookup

## Removal of unnecessary use of dependency injection.

## Removal of Nested switch statements

- Entity Framework Core Optimization (3 Weeks)

## Enable Lazy Loading & Eager Loading Based on Use Cases

## Batch Processing & Bulk Inserts

## Avoid Untracked Queries for Read-Only Operations

## Eliminate unnecessary in-memory filtering

## Apply pagination at the database level using Skip and Take in the query

- Database Optimization & Query Performance (3 Weeks)

## Optimization and performance tuning for database

## Analyse Slow Queries

## Optimize SQL Queries & Joins

## Refactor Queries to avoid N+1 Problem

## Prevent excessive data fetching

## Identify missing indexes using SQL Server Execution Plan

## Implement table partitioning for large datasets.

- Improve Maintainability, Logging & Testing (1 Week)

## Remove Dead Code & Apply Coding Standards

## Implement Logging

# Total - 12 Weeks (3 Months)