# Refactoring Plan & Estimation for Help Portal API

- Framework Upgrade .NET 6 to .NET 8 (1 Week)

## Review Dependencies

## Analyse Breaking Changes

## Check Third-Party Libraries for deprecated or incompatible packages

## Update .NET SDK & Project Target Framework

## Build solution and check for changes

- Code Structure & SOLID Refactoring (2 Weeks)

## Restructuring the API solution architecture

## Refactor Controllers - Moving business logic to service classes

## Implement Service & Repository Pattern - Separating business logic from data access

## Dependency Injection – Applying all dependencies are injected properly

## Interface Segregation & Abstractions - Implementing proper interfaces

## Separating the validation logic into validators

## Use string builder instead of string concatenation

## Removing hardcoded values

## Removing redundant condition checks

## Using Dictionaries for Quick Lookup

## Removal of unnecessary use of dependency injection.

## Removal of Nested switch statements

## Enable Lazy Loading & Eager Loading Based on Use Cases

## Batch Processing & Bulk Inserts and updates

## Removal of Untracked Queries for Read-Only Operations

## Eliminating unnecessary in-memory filtering

## Applying pagination at the database level using Skip and Take in the query

- Database Optimization & Query Performance (1 Week)

## Optimization and performance tuning for database

## Analyse Slow Queries

## Optimize SQL Queries & Joins

## Refactor Queries to avoid N+1 Problem

## Prevent excessive data fetching

## Identify missing indexes using SQL Server Execution Plan

## Implement table partitioning for large datasets.

# Total - 4 Weeks (1 month)